ExhibitGuide

Museum & Gallery Smart Audio Guide

Project Brief & Feasibility Study

June 2026  |  Confidential

# 1. Product Concept

ExhibitGuide is a Progressive Web Application (PWA) that replaces the antiquated audio guide devices issued by museums and art galleries. Visitors scan a QR code or tap an NFC tag on any exhibit label to instantly load a rich, engaging content page covering that piece — without downloading an app, creating an account, or carrying dedicated hardware.

Content is structured in two tiers: a TLDR summary for time-pressed visitors who want the essential story in thirty seconds, and an expanded deep-dive for those who want to learn more. Each exhibit page can combine text, audio narration, video, and imagery, with the content format adapting to the visitor’s stated preference.

Visitors who create an optional account can catalogue exhibits as they walk around, building a personal research collection they can revisit after leaving. The platform is designed for museum and gallery operators to manage via a lightweight CMS, publishing rich content without engineering effort.

ExhibitGuide’s differentiating feature is the combination of frictionless access (scan to read, no app install) with genuine content depth and personal cataloguing — a combination no current audio guide system offers.

# 2. Target Users

## Primary — Museum & Gallery Visitors

| Attribute | Detail |
| --- | --- |
| Who they are | Adults and older teens visiting museums and art galleries, ranging from casual tourists to dedicated enthusiasts and academic researchers |
| Core motivation | Wanting to understand what they are looking at — context, history, technique, and story — without feeling overwhelmed or talked down to |
| Key constraint | Time and attention — walking a gallery is physically tiring; content must earn its place and respect the visitor’s pace |
| Secondary motivation | Some visitors are researchers or students who want to record what they encountered and refer to it later for study or writing |
| Device context | Personal smartphone, almost always in hand; mixture of iPhone Safari and Android Chrome; museum WiFi typically available but patchy in large spaces |
| Geography | Initially English-language markets; architecture supports multi-language content from the start |

## Secondary — Museum & Gallery Operators

Curators and content teams who need to publish and update exhibit information without engineering support. They are the paying customer in a B2B2C model. Their key constraint is time — they manage large collections and cannot afford a complex CMS.

# 3. Core Features

## Phase 1 — MVP

- QR code scanning via the visitor’s own camera — no app install; scan opens a PWA page directly

- NFC tap support on Android Chrome — tap the exhibit label to open the same content page

- Exhibit content pages with TLDR summary and expandable full content

- Content format preference — visitor chooses text, audio narration, or both on first use

- Rich media support — text, images, embedded audio player, and video depending on exhibit

- Lightweight museum CMS — operators publish exhibit content via a simple admin interface

- No account required to access content — frictionless by default

- Optional visitor account — enables cataloguing of visited exhibits for later reference

## Phase 2 — Personal Collections

- Logged-in visitors can save any exhibit to a personal collection with one tap

- Collection view — a structured record of every catalogued exhibit with full content accessible post-visit

- Notes — visitors can add their own notes to saved exhibits

- Export — collection exportable as PDF or plain text for research and citation purposes

- Visit history — passive log of scanned exhibits per visit, even without manual saves

## Phase 3 — Intelligence Layer

- AI-generated content summaries — Claude API generates TLDR and contextual summaries from curator-provided exhibit data, reducing CMS effort

- Related exhibits — surface thematically connected pieces within the same institution

- Multi-language — content translated on demand via LLM for non-English visitors

- Accessibility mode — simplified language and enhanced audio description for visitors with accessibility needs

- Operator analytics — engagement data by exhibit, dwell time, format preference, and scan volume

# 4. Key Design Decisions

| Decision | Rationale |
| --- | --- |
| PWA not native app | No app install is a critical friction reducer in a museum context; visitors are mid-experience and will not pause to download an app. PWA with camera access handles QR scanning adequately on both platforms. |
| QR codes as primary trigger | QR codes work on every smartphone camera without configuration, require no museum infrastructure beyond printed labels, and are universally understood by visitors. NFC is additive for Android users. |
| NFC as secondary trigger | NFC Web API is supported on Android Chrome but not on iPhone Safari — making it Android-only in practice. It is a pleasing enhancement but cannot be the primary access method given iPhone market share. |
| TLDR + expanded structure | Museum visitors have highly varied dwell time per exhibit. A two-tier structure serves the casual visitor and the deep reader with the same content asset. TLDR is mandatory; full content is optional. |
| Content format preference | Audio suits some visitors (those who want to keep looking at the work); text suits others (those who prefer to read at their own pace). Storing this preference eliminates repeated decisions across a visit. |
| Optional accounts | Requiring an account destroys conversion at the scan step. Accounts are introduced only when the visitor encounters a feature — cataloguing — that requires them. |
| B2B2C model | Museums and galleries are the customer; visitors are the end user. Charging institutions a flat-fee SaaS subscription is simpler than monetising visitor access and avoids paywalling cultural content. |

# 5. Recommended Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | React PWA + Tailwind CSS | PWA handles QR scanning and offline-capable content; Tailwind is fast to build and mobile-first by default. Visitor-facing UI must feel polished — this is a cultural experience. |
| QR Scanning | Native browser camera API + ZXing-js fallback | Modern iOS and Android camera apps handle QR codes natively — no in-app scanning required for Phase 1. ZXing-js available as fallback for in-page scanning flow. |
| NFC | Web NFC API (Android Chrome) | Single-line trigger to open exhibit URL on NFC tap. Not available on iOS Safari — treat as enhancement only, not primary flow. |
| Backend | Django + Django REST Framework | Python ecosystem suits LLM integrations and content management; DRF provides a clean API layer for the React frontend and CMS. |
| Async Tasks | Celery + Redis | Handles async LLM content generation calls and cache warming; Redis as broker and cache layer for exhibit content. |
| Database | PostgreSQL | Stores exhibit content, visitor accounts, scan history, collections, and CMS configuration. |
| Media Storage | S3-compatible object storage | Audio files, video, and exhibit images stored in object storage; served via CDN for fast load in gallery spaces. |
| LLM Integration | Claude API (Sonnet tier) | Phase 3 content generation, TLDR summarisation, and multi-language translation. Cost-effective at Sonnet tier; response cached per exhibit so generation happens once. |
| Museum CMS | Custom Django admin or Wagtail | Operators need a simple interface to add exhibits, upload media, and publish content. Wagtail is a mature Django CMS that can be configured quickly for a non-technical curator. |

# 6. Phased Build Plan

| Phase | What Gets Built | Success Criteria |
| --- | --- | --- |
| Phase 1 MVP | PWA shell, QR code deep-link routing, exhibit content pages with TLDR + expanded view, audio player, content format preference, museum CMS, optional visitor accounts | Scan-to-content in under 2 seconds on both Android Chrome and iPhone Safari in a live gallery space |
| Phase 2 Collections | Exhibit cataloguing for logged-in visitors, personal collection view, notes, visit history, PDF/text export | Visitors can find and reference a catalogued exhibit immediately after leaving the building; export is clean enough to paste into an academic document |
| Phase 3 Intelligence | AI-generated TLDR and summaries, related exhibits, multi-language, accessibility mode, operator analytics dashboard | Curators can publish a new exhibit with AI-assisted content in under 10 minutes; non-English visitors can read exhibit content in their own language without quality degradation |

Discipline note: Pilot Phase 1 with a single partner institution before building anything else. The scan-to-content moment in a real gallery — patchy WiFi, varying lighting, mixed device types — will surface the real friction points. Everything else is secondary to validating that core interaction.

# 7. Risk Register

| Level | Risk | Mitigation |
| --- | --- | --- |
| CRITICAL | Museum WiFi reliability — large gallery spaces, thick walls, and basement rooms frequently have poor or no connectivity; content that fails to load kills the experience | Implement aggressive service worker caching; a visitor’s first scan in good signal should cache the institution’s full exhibit set for offline use within that session |
| CRITICAL | iPhone Safari NFC limitation — Web NFC API is not available on Safari, meaning a significant share of visitors cannot use NFC triggers regardless of museum infrastructure investment | Position QR codes as the primary and universal trigger; NFC is a nice-to-have for Android users only; never design a label that relies on NFC alone |
| CRITICAL | Operator content quality — the visitor experience is entirely dependent on curators producing engaging, well-structured content; a CMS that produces dull or incomplete pages destroys the value proposition | Build content templates and style guidance into the CMS; Phase 3 AI assistance lowers the bar for generating good TLDR content from raw exhibit data |
| SIGNIFICANT | QR code label placement — poorly positioned or sized QR codes in a gallery setting (glare, distance, angle) create scan friction; visitors will not retry repeatedly | Define a minimum QR code size and placement specification for partner institutions; test across a range of real gallery lighting conditions before launch |
| SIGNIFICANT | GDPR compliance — scan history and catalogued collections linked to visitor accounts constitute personal data processing under GDPR | Make accounts optional; store scan history locally by default; provide clear data deletion controls; avoid server-side tracking without explicit consent |
| SIGNIFICANT | Institution sales cycle — selling into museums and galleries involves procurement, IT security review, and curatorial sign-off; cycle length can be 6–12 months | Target smaller independent galleries for the pilot; they have faster decision-making and higher tolerance for early-stage products |
| MANAGEABLE | Audio file size — high-quality audio narration files can be large; slow loads on gallery WiFi will frustrate visitors | Encode audio at a reduced bitrate appropriate for spoken word (64kbps mono is sufficient); serve via CDN with pre-loading on page open |
| MANAGEABLE | Content format preference across devices — a visitor who sets audio preference on iPhone may switch to a partner’s Android; preference needs to follow the user, not the device | Store preference server-side on account creation; apply a sensible default (text) for unauthenticated visitors |

# 8. Content Architecture

Each exhibit in ExhibitGuide has a structured content record with the following layers:

| Content Layer | Description |
| --- | --- |
| TLDR Summary | 2–3 sentence plain-English summary of the exhibit. Mandatory. Displayed immediately on page load. Target: readable in 20–30 seconds. |
| Full Text | 300–600 word expanded description covering technique, history, provenance, and cultural context. Optional from the visitor’s perspective; always present in the CMS. |
| Audio Narration | MP3 audio of the full text read by a human voice or high-quality TTS. Displayed as a play button alongside the TLDR. Optional per exhibit. |
| Video | Short embed (30–90 seconds) for exhibits where video adds unique value: conservation footage, archival film, artist interviews. Optional and institution-dependent. |
| Images | High-resolution exhibit image plus optional detail crops (brushwork, signature, inscription). Loaded progressively to handle variable bandwidth. |
| Metadata | Artist, date, medium, dimensions, acquisition date, accession number. Displayed in a collapsible details panel for researchers. |
| Related Exhibits | Phase 3: 2–3 thematically related pieces within the same institution, surfaced by the intelligence layer. |

# 9. Data Architecture

| Data Layer | Description |
| --- | --- |
| Exhibit content (Postgres) | Primary store for all exhibit records: text content, metadata, media references, institution association, and QR/NFC identifiers. |
| Media files (S3) | Audio, video, and image files stored in object storage per institution. Served via CDN. Audio files under 1MB target per exhibit. |
| Redis cache | Caches exhibit content responses by exhibit ID for fast page loads. Invalidated on CMS publish. Warms on institution onboarding. |
| Service worker cache | PWA service worker caches the current institution’s exhibit set client-side on first scan, enabling offline access for the remainder of the visit. |
| User data (Postgres) | Optional. Visitor accounts, collection records, notes, and visit history. GDPR-compliant with full deletion capability. |
| LLM response cache (Postgres) | Phase 3. Caches AI-generated TLDR summaries and translations by exhibit ID and language. LLM is never called twice for the same exhibit in the same language. |
| Analytics (separate store) | Phase 3. Anonymised scan events, format preference distribution, dwell time estimates, and content engagement rates per exhibit. |

# 10. Open Decisions

| Decision | Trade-offs |
| --- | --- |
| Pricing model | Per-institution flat fee vs. per-exhibit pricing vs. revenue share. Flat fee is simpler and more predictable; per-exhibit aligns cost to collection size. Decide before the first paid pilot. |
| Audio narration source | Human voice recording (expensive, high quality, institution-specific) vs. high-quality TTS (cheap, scalable, improving rapidly). A hybrid — TTS for launch, human voice as a premium option — may suit the B2B pitch. |
| Offline scope | Cache only the current institution, or allow visitors to pre-load multiple institutions before travel. Broader caching improves reliability but increases storage and cache management complexity. |
| Visitor accounts | Google/Apple SSO reduces friction significantly versus email/password; however, some institutions may have concerns about visitor data flowing to third-party identity providers. Decide before building auth. |
| Multi-tenancy isolation | Whether one institution can see analytics or content from another must be completely locked down. Decide the tenancy model before building the CMS. |
| Product name | ExhibitGuide is a working title. Validate it is not already trademarked in target markets before committing to branding. |

This document was produced as a Claude Project Knowledge file. Upload it to Project Knowledge in claude.ai to give all future conversations in this project full context.